Project Stakeholder Management

LEARNER WORKBOOK

| Module # | 121905000-KM-11 |
| --- | --- |
| NQF Level | 05 |
| Notional hours | 80 |
| Credit(s) | 8 |
| Development Quality Partner | Services Seta |
| Qualification Title | Occupational Certificate: Project Manager |
| SAQA QUAL ID | 101869 |
| Associated Occupation | 121905: Project Manager |

Contact Details:

| Name |  |
| --- | --- |
| Contact Address |  |
| Telephone (H) |  |
| Telephone (W) |  |
| Facsimile |  |
| Cellular |  |
| E-mail |  |

Note to the learner

This Learner Guide provides a comprehensive overview of the module. It is designed to improve the skills and knowledge of learners, and thus enabling them to effectively and efficiently complete specific tasks.

Purpose

The main focus of the learning in this knowledge module is to build an understanding of Concepts and principles of stakeholder management.

Topic elements to be covered include

- KM-11-KT01: Stakeholder identification (25%)

- KM-11-KT02: Plan stakeholder management (25%)

- KM-11-KT03: Manage stakeholder engagements (25%)

- KM-11-KT04: Control stakeholder engagements (25%)

Exemptions

None recognised

Entry Requirements

NSC or NCV level 4 or NQF Level 4 with Communication and Mathematical Literacy

Provider Accreditation Requirements for the Knowledge Module

Physical Requirements

- Learning resources that aligned to the content of the module

- Assessment instruments that are focused on the internal assessment criteria

- Access to training facilities that are well equiped and conducive for effective learning

Human Resource Requirements:

- Facilitatators of learning who has subject matter expertise in project management as covered by this module

- Facilitators who has achieved a nationally accepted standard in the delivery of occupational learning

- Facilitators of learning who has achieved a recognised learning standard in assessment

- practice

- Not more than 20 learners per facilitator

Legal Requirements

- None

Venue, Date and Time:

Consult your facilitator should there be any changes to the venue, date and/or time.

Refer to your timetable

Assessments

The only way to establish whether you are competent and have accomplished the learning outcomes is through continuous assessments. This assessment process involves interpreting evidence about your ability to perform certain tasks. You will be required to perform certain procedures and tasks during the training programmer and will be assessed on them to certify your competence.

This module includes assessments in the form of self-evaluations/activities and exercises. The exercises, activities and self-assessments will be done in pairs, groups or on your own. These exercises/activities or self-assessments (Learner workbook) must be handed to the facilitator. It will be added to your portfolio of evidence, which will be proof signed by your facilitator that you have successfully performed these tasks.

Listen carefully to the instructions of the facilitator and do the given activities in the time given to you.

FORMATIVE ASSESSMENT:

Answer all questions

- What is a 'Stakeholder?'

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Good stakeholder management will not only clear the path of………………, it will actively support swift progress and ultimately improve the quality of the results your deliver.

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- …………by project stakeholders means sharing a common understanding and involvement in the decision-making process of the project.

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- ………, you create a stakeholder management plan that you will use and update throughout the project.

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- ………..are applied when managing your stakeholders.

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- Plan Stakeholder Management

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- True or False

Indicate whether the following statements are true or false by ticking in the relevant column:

| Statement | True? | False? |
| --- | --- | --- |
| - Information system are system tools and techniques used in project management to deliver information. |  |  |
| - Employer is used whenever the project team or the project manager does not have sufficient experience to carry out a process or activity. |  |  |
| - Work performance information gives information about how the work is being performed, which tasks have been started, which have finished. |  |  |
| - It is important to take note that the stakeholders have high influence during the implementation of the project as well as during its progression. |  |  |

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Assessor’s feedback report to candidate

| Unit Standard |  |  |  |
| --- | --- | --- | --- |
| Title |  |  |  |
| Candidate's Name |  | ID No. |  |
| Assessor's Name |  | Reg. No. |  |

| ASSESSMENT DECISION |  |  |  |
| --- | --- | --- | --- |
| Source of Evidence | Met requirements | Did not meet requirements | Candidates Comments |
| Summative assessment |  |  |  |
| Formative assessment |  |  |  |
| I hereby confirm that I have been given feedback by the assessor on all the aspects of my assessment. I have been given the opportunity to ask questions and the above feedback was given by me in respect of my assessment. I am aware of the assessment process and the appeal procedure. I AGREE / DISAGREE with the assessment decision. |  |  |  |
| Overall Assessment Decision |  |  |  |
| Additional Notes |  |  |  |
| Assessor Signature: Date: |  |  | Candidate Signature: Date: |

##### Moderator's Report

| Candidate's Name: |  |  |  | Signature |  |  |  |  | ID No. |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Moderator’s Name: |  |  |  | Signature |  |  |  |  | Reg. No. |  |
| Assessor's Name: |  |  |  | Signature |  |  |  |  | Reg. No. |  |
| Unit Standard Title: |  |  |  |  |  |  |  |  |  |  |
| SPECIFIC OUTCOMES |  | METHODS | C |  | NYC |  | DATES | EVIDENCE PROVIDED |  |  |
| Knowledge Questionnaire |  |  |  |  |  |  |  |  |  |  |
| Practical demonstration |  |  |  |  |  |  |  |  |  |  |
| Overall Moderation Decision |  |  |  |  |  |  |  |  |  |  |
| Feedback to Assessor |  |  |  |  |  |  |  |  |  |  |
| Action Required |  |  |  |  |  |  |  |  |  |  |
| Date of Moderation |  |  |  |  |  |  |  |  |  |  |

##### Candidate Feedback Report

| Candidate's Name |  |  |  |  | ID No. |  |
| --- | --- | --- | --- | --- | --- | --- |
| Assessor's Name |  |  |  |  | Reg. No. |  |
| Standard Title |  |  |  |  |  |  |
| ASSESSMENT DECISION |  |  |  |  |  |  |
| Source of Evidence |  | C | NYC | Comments |  |  |
| Knowledge Questionnaire |  |  |  |  |  |  |
| Practical demonstration |  |  |  |  |  |  |
| Overall Assessment Decision |  |  |  | COMPETENT NOT YET COMPETENT |  |  |
| Additional Notes |  |  |  |  |  |  |
| Date |  |  |  |  |  |  |

Signature of Assessor: 	______________________________________

Signature of Candidate: 	______________________________________

##### Candidate Appeal Form

| Candidate's Name: |  |  | ID No. |  |
| --- | --- | --- | --- | --- |
| Assessor's Name: |  |  | Reg. No. |  |
| Unit Standard Title: |  |  |  |  |
| Date: |  |  |  |  |
| SECTION 1 |  |  |  |  |
| Candidate's reason for disagreeing with the assessment decision |  |  |  |  |
| Assessor's rationale for the assessment decision |  |  |  |  |
| Candidate's signature |  |  |  |  |
| Assessor's signature |  |  |  |  |
| SECTION 2 |  |  |  |  |
| Moderator's decision |  |  |  |  |
| Moderator's signature |  |  |  |  |

Please send this form to:

##### Assessor’s Contingency Plan

Name of Assessor: 	___________________________________________________

| Unforeseen Event | Corrective Action To Be Taken |
| --- | --- |
| Candidate: |  |
| Equipment: |  |
| Role Players: |  |
| Environment: |  |
| Assessment Process: |  |

Signature of Assessor: 	______________________________________

Signature of Moderator: 	______________________________________

# Date:				______________________________________