Project Human Resource Management

SUMMATIVE ASSESSMENT

| Module # | 121905000-KM-07 |
| --- | --- |
| NQF Level | 05 |
| Notional hours | 80 |
| Credit(s) | 8 |
| Development Quality Partner | Services Seta |
| Qualification Title | Occupational Certificate: Project Manager |
| SAQA QUAL ID | 101869 |
| Associated Occupation | 121905: Project Manager |

Contact Details:

| Name |  |
| --- | --- |
| Contact Address |  |
| Telephone (H) |  |
| Telephone (W) |  |
| Facsimile |  |
| Cellular |  |
| E-mail |  |

Note to the learner

This Guide provides a comprehensive overview of the module. It is designed to improve the skills and knowledge of learners, and thus enabling them to effectively and efficiently complete specific tasks.

Purpose

The main focus of the learning in this knowledge module is to build an understanding of Human resource management concepts, practices and principles in a project management environment.

Topic elements to be covered include

- KM-07-KT01: Plan HR Management (25%)

- KM-07-KT02: Acquire a project team (25%)

- KM-07-KT03: Develop a project team (25%)

- KM-07-KT04: Manage a project team (25%)

Exemptions

None recognised

Entry Requirements

NSC or NCV level 4 or NQF Level 4 with Communication and Mathematical Literacy

Provider Accreditation Requirements for the Knowledge Module

Physical Requirements

- Learning resources that aligned to the content of the module

- Assessment instruments that are focused on the internal assessment criteria

- Access to training facilities that are well equiped and conducive for effective learning

Human Resource Requirements:

- Facilitatators of learning who has subject matter expertise in project management as covered by this module

- Facilitators who has achieved a nationally accepted standard in the delivery of occupational learning

- Facilitators of learning who has achieved a recognised learning standard in assessment

- practice

- Not more than 20 learners per facilitator

Legal Requirements

- None

Venue, Date and Time:

Consult your facilitator should there be any changes to the venue, date and/or time.

Refer to your timetable

Assessments

The only way to establish whether you are competent and have accomplished the learning outcomes is through continuous assessments. This assessment process involves interpreting evidence about your ability to perform certain tasks. You will be required to perform certain procedures and tasks during the training programmer and will be assessed on them to certify your competence.

This module includes assessments in the form of self-evaluations/activities and exercises. The exercises, activities and self-assessments will be done in pairs, groups or on your own. These exercises/activities or self-assessments (Learner workbook) must be handed to the facilitator. It will be added to your portfolio of evidence, which will be proof signed by your facilitator that you have successfully performed these tasks.

Listen carefully to the instructions of the facilitator and do the given activities in the time given to you.

SUMMATIVE ASSESSMENT:

Answer all questions

- IAC0101 An understanding of HR Management planning concepts and the flow of data is demonstrated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0102 The importance and benefits of HR management planning can be explained

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0103 HR management planning source documents can be listed and their application explained

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0104 Tools and techniques to perform HR management planning can be selected for a specific purpose and motivated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0105 HR management planning documents can be can be identified, the application explained, evaluated for completeness, gaps identified and corrective measures motivated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0105 HR management planning documents can be can be identified, the application explained, evaluated for completeness, gaps identified and corrective measures motivated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0201 An understanding of legislative requirements related to acquiring a project team is demonstrated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0202 An understanding of recruitment and selection practices is demonstrated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0203 Source documents for aquiering a project team can be listed and their application explained

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0301 An understanding of team development concepts is demonstrated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0302 Source documents for developing a project team can be listed and their application

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0401 An understanding of team management concepts is demonstrated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0402 An understanding of skills development, skills gap analysis and training needs identification is demonstrated

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- IAC0403 Source documents for developing a project team can be listed and their application explained

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

- True or False

Indicate whether the following statements are true or false by ticking in the relevant column:

| Statement | True? | False? |
| --- | --- | --- |
| - Planning a system to reward resources can be a significant effort. |  |  |
| - Virtual teams meet face to face |  |  |
| - In South Africa, employment agreements must be in writing. |  |  |
| - South Africa's Employment Equity Act requires employers with more than 70 employees, as well employers in certain other categories, to develop employment equity plans. |  |  |
| - Overtime must be paid at 1.5 times the employee's normal wage or an employee may agree to receive time off. |  |  |

________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

____________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________________

Assessor’s feedback report to candidate

| Unit Standard |  |  |  |
| --- | --- | --- | --- |
| Title |  |  |  |
| Candidate's Name |  | ID No. |  |
| Assessor's Name |  | Reg. No. |  |

| ASSESSMENT DECISION |  |  |  |
| --- | --- | --- | --- |
| Source of Evidence | Met requirements | Did not meet requirements | Candidates Comments |
| Summative assessment |  |  |  |
| Formative assessment |  |  |  |
| I hereby confirm that I have been given feedback by the assessor on all the aspects of my assessment. I have been given the opportunity to ask questions and the above feedback was given by me in respect of my assessment. I am aware of the assessment process and the appeal procedure. I AGREE / DISAGREE with the assessment decision. |  |  |  |
| Overall Assessment Decision |  |  |  |
| Additional Notes |  |  |  |
| Assessor Signature: Date: |  |  | Candidate Signature: Date: |